BIRE PROGRAMME

MEL System
Admin Testing and Acceptance Guide

A practical end-to-end guide for management review, usability testing, and operational sign-off

| Field | Details |
| --- | --- |
| Primary user | Programme manager or designated tester with the admin role |
| Coverage | MEL Phases 1-5, security, usability, reporting, operations, and rollout |
| Document date | 4 August 2026 - monitoring review remediation edition |
| Recommended environment | Isolated test or staging environment with representative data |
| System URL | ____________________________________________ |
| Test lead | ____________________________________________ |

Use this document as the official UAT record. Enter Pass, Fail, or N/A in each result cell and attach the named evidence. Do not use confidential production data for testing.

# 1. How the manager should use this guide

Complete the tests in order. Phase 1 provides the configuration used by later phases; Phase 2 creates reports; Phase 3 approves trusted data; Phase 4 calculates and presents results; Phase 5 controls instruments, imports, and rollout.

Important: An admin account can manage all MEL workspaces, but separation-of-duties tests require at least one additional account. A user must not approve a submission they created or promoted.

| Field | Details |
| --- | --- |
| Pass | The expected result occurs, data is correct, and required evidence is captured. |
| Fail | The result is incorrect, blocked unexpectedly, insecure, misleading, or difficult to use. |
| N/A | The test is outside the agreed deployment scope; record the reason. |
| Stop condition | Stop testing and escalate immediately for data loss, unauthorized access, exposed secrets, or incorrect official totals. |

# 2. Access and first-time setup

| ID | Manager action | Expected result | Evidence | Result |
| --- | --- | --- | --- | --- |
| A01 | Open /login and sign in with an active admin account. | The admin dashboard opens and shows the Management panel. | Dashboard screenshot | Pass / Fail / N/A |
| A02 | Confirm Management shows MEL Configuration, Quarterly Monitoring, MEL Review Queue, MEL Reporting, MEL Instruments, MEL Imports, and MEL Operations. | Every named link is visible and opens without a permissions error. | Navigation screenshots | Pass / Fail / N/A |
| A03 | Open /admin/mel/operations. Keep the stage as internal test; enable Collection, Imports, and Reporting; save. | The switches remain enabled after refresh and an audit/operational record is created. | Rollout-control screenshot | Pass / Fail / N/A |
| A04 | Sign out, then try a user without MEL access on an MEL URL. | The user is redirected or receives a clear access-denied response; no MEL data is exposed. | Access-denied screenshot | Pass / Fail / N/A |

# 3. Test data to prepare

| Field | Details |
| --- | --- |
| Users | Admin manager, EDO/data collector, REDO reviewer, MEL approver, and one unauthorized user. |
| Enterprises | At least three enterprises across two counties, two sectors, and more than one programme track. |
| Periods | One open quarter, one closed quarter, and a previous quarter with approved results. |
| Indicators | Representative Impact, LT1-LT4, Output 1-4, percentage, count, currency, and lower-is-better indicators. |
| Evidence | A valid PDF/image, an unsupported file type, and an oversized file for negative testing. |
| Import payloads | One valid record, one duplicate, one unknown enterprise, one invalid period, and one record with missing required values. |

Data protection: Use synthetic names, contacts, coordinates, documents, and financial values. Never paste a webhook secret into screenshots, email, chat, or the defect log.

# 4. Phase 1 - MEL foundation and reporting controls

Purpose: confirm that the admin can control reporting periods, indicators, targets, inclusion data, and audited changes from MEL Configuration.

| ID | Manager action | Expected result | Evidence | Result |
| --- | --- | --- | --- | --- |
| P1-01 | Open /admin/mel and inspect Programme Year 1 reporting periods. | Q1 is 1 June-31 August 2026 and closes for collection on 15 September. Q2 is 1 September-30 November 2026; Q3 is 1 December 2026-28 February 2027; Q4 is 1 March-31 May 2027. The original Q1 draft remains linked. | Period list and Q1 draft | Pass / Fail / N/A |
| P1-02 | Create or update a test reporting period with valid dates. | The period saves, displays correctly after refresh, and records an audit event. | Before/after screenshot | Pass / Fail / N/A |
| P1-03 | Attempt invalid dates or a duplicate period code. | The system rejects the change with a clear, actionable message. | Validation screenshot | Pass / Fail / N/A |
| P1-04 | Inspect indicator definitions, disaggregation settings, calculation rules, and targets. | Definitions match the approved ITT and the interface distinguishes editable configuration from calculated values. | Indicator sample | Pass / Fail / N/A |
| P1-05 | Close a test reporting period and attempt to start or edit collection in it. | Collection is blocked while historical records remain readable. | Blocked-action screenshot | Pass / Fail / N/A |
| P1-06 | Check target totals and disaggregated target distribution. | Disaggregated targets reconcile with the approved overall target or show a clear exception. | Reconciliation note | Pass / Fail / N/A |

Phase 1 acceptance: Pass when configuration is accurate, invalid states are rejected, closed periods are protected, and sensitive changes are auditable.

# 5. Phase 2 - Quarterly enterprise monitoring

Purpose: confirm that an enterprise report can be started, saved safely, validated, supported by evidence, and submitted exactly once for the selected period.

| ID | Manager action | Expected result | Evidence | Result |
| --- | --- | --- | --- | --- |
| P2-01 | Open /admin/mel/monitoring; filter/search and select an enterprise plus the open period. | The correct enterprise context opens and an existing submission is reused instead of duplicated. | Queue and form screenshot | Pass / Fail / N/A |
| P2-02 | Complete sections 0 and A-I. Confirm the profile says Age category and uses 18-35, 36-50, or 51 and above at the period end date. | All section titles and full questions match the approved monitoring tool, including 'in the past 3 months' where applicable. | Completed draft | Pass / Fail / N/A |
| P2-03 | Save a partial draft, navigate away, then reopen it. | All saved values return unchanged and the record remains a draft. | Draft restoration screenshot | Pass / Fail / N/A |
| P2-04 | Answer No and Yes in turn for technology, products, finance linkage, financial plan, insurance, investor readiness, partnerships, forum, and PPP. | Follow-up details and evidence controls appear only after Yes. Hidden child values are cleared and do not affect review or reporting. | Skip-logic screenshots | Pass / Fail / N/A |
| P2-05 | Select Loan, Matching Grant, Repayable Grant, and Other; enter a separate non-negative amount for each and a description for Other. | Every selected type requires its own amount, Other alone requires descriptive text, and the displayed/stored total equals the sum. | Finance entry screenshots | Pass / Fail / N/A |
| P2-06 | Submit a valid report and try to create another for the same enterprise and period. | The status advances to submitted and the duplicate is prevented. | Status screenshot | Pass / Fail / N/A |
| P2-07 | Upload evidence under a Yes question, change the answer to No, and attempt submission before and after removing the file. | The existing file and removal warning remain visible; submission is blocked until stale evidence is removed. Section J accurately summarizes all attached and reused evidence and has no global supports dropdown. | Warning and Section J | Pass / Fail / N/A |
| P2-08 | Use a waste-management enterprise and a non-waste enterprise. | Waste fields appear and validate only for sector waste_management. Circular saving/growth questions do not appear. | Sector comparison | Pass / Fail / N/A |
| P2-09 | For a one-time question, test an approved prior achievement and separately approved prior evidence without an achievement mapping. | Approved achievements hide the question. 'Already done/submitted' appears only for approved verified prior proof and references the original file without duplication. | Prior-proof evidence | Pass / Fail / N/A |
| P2-10 | Review the form at desktop and narrow/mobile widths using keyboard navigation. | Content remains readable, focus is visible, controls are usable, and no content is clipped. | Responsive screenshots | Pass / Fail / N/A |

Phase 2 acceptance: Pass when drafts are reliable, calculations and validation are correct, evidence is protected, duplicates are blocked, and submission status is clear.

# 6. Phase 3 - Review, DQA, evidence, and learning

Purpose: prove that only reviewed and approved data becomes trusted, while corrections, evidence decisions, DQA findings, notifications, and learning actions remain traceable.

| ID | Manager action | Expected result | Evidence | Result |
| --- | --- | --- | --- | --- |
| P3-01 | Open /admin/mel/review and inspect queue filters, status, age, origin, enterprise, and period. | The queue is understandable and the test submission is visible to the appropriate reviewer. | Queue screenshot | Pass / Fail / N/A |
| P3-02 | Open a submission; inspect finance, partnerships, history, direct evidence, and reused evidence. | The reviewer sees each finance type and amount, finance total, strategic-partnership count and names, and the reused file's original submission/period/verification context. Legacy circular values appear only on older records and are labelled historical. | Review-detail screenshot | Pass / Fail / N/A |
| P3-03 | As REDO/admin, return an EDO-originated report with a correction reason. | A meaningful reason is required; status changes correctly; the collector receives a notification. | Status/history evidence | Pass / Fail / N/A |
| P3-04 | Correct and resubmit the returned report, then complete REDO validation and MEL approval using separate users. | The full status sequence is recorded and self-approval is blocked. | Audit timeline | Pass / Fail / N/A |
| P3-05 | Record completeness, consistency, plausibility, and timeliness DQA results, including a failed check. | Scores/findings are saved; failed checks remain visible and actionable. | DQA screenshot | Pass / Fail / N/A |
| P3-06 | Verify and reject different evidence items with reasons. | Each evidence decision is independent, auditable, and visible in /admin/mel/evidence. | Evidence decisions | Pass / Fail / N/A |
| P3-07 | Create, assign, update, and close a learning action in /admin/mel/learning. | Owner, due date, priority, history, and closure evidence are retained. | Learning-action record | Pass / Fail / N/A |
| P3-08 | Attempt approval from the same account that created/promoted the submission. | Approval is refused with a clear separation-of-duties message. | Denied-action screenshot | Pass / Fail / N/A |

Phase 3 acceptance: Pass when workflow states cannot be skipped, returns require reasons, self-approval is prevented, DQA/evidence are auditable, and notifications reach the right role.

# 7. Phase 4 - ITT, dashboards, GIS, and reporting

Purpose: confirm that official results use approved data only, match manual calculations, disclose lineage, apply filters consistently, and export safely.

| ID | Manager action | Expected result | Evidence | Result |
| --- | --- | --- | --- | --- |
| P4-01 | Open /admin/mel/programme-results; create a programme-level entry, attach its evidence URL where required, and approve it. | Draft values are excluded from official totals; approved values become eligible for calculation. | Entry and status evidence | Pass / Fail / N/A |
| P4-02 | Open /admin/mel/reporting; select a period and recalculate. | Actuals, targets, achievement, traffic lights, calculation version, source count, and timestamp appear. | Dashboard screenshot | Pass / Fail / N/A |
| P4-03 | For each track, manually calculate the median quarterly enterprise revenue, costs, and profit/loss, then divide each median by 3. | The dashboard monthly medians match. Foundation baselines are revenue 200,000, costs 124,221, profit 50,000; Acceleration baselines are revenue 692,600, costs 490,500, profit 150,000. Variance and variance percentage reconcile. | Track reconciliation | Pass / Fail / N/A |
| P4-04 | Open an indicator source-count/lineage link. | The manager can trace the result to approved source records and see exclusions/missing-data notes. | Lineage screenshot | Pass / Fail / N/A |
| P4-05 | Apply track, county, sector, youth, gender, disability, refugee, and enterprise filters where data exists. | Every dashboard element and export uses the same filter context without mixing populations. | Filtered results | Pass / Fail / N/A |
| P4-06 | Open /admin/mel/reporting/data-quality. | Missing, stale, invalid, or unreconciled data is clearly distinguished from zero performance. | Data-quality screenshot | Pass / Fail / N/A |
| P4-07 | Open /admin/mel/gis and inspect verified, invalid, clustered, and rounded coordinates. | Only protected/verified locations are mapped; precise coordinates are not exposed to unauthorized users. | GIS screenshot | Pass / Fail / N/A |
| P4-08 | Export identical filters to CSV and Excel. | Dashboard, CSV, and Excel totals agree; metadata identifies period, filters, timestamp, and trusted-data rule. | Export files | Pass / Fail / N/A |
| P4-09 | View LT1 without a track filter, then with Foundation and Acceleration filters. Inspect LT3 circular growth. | LT1 overall is unavailable with guidance to select a track; each track uses its own profitability baseline. LT3 is unavailable with 'evaluation source pending' rather than zero. | ITT screenshots | Pass / Fail / N/A |
| P4-10 | Reconcile finance and waste indicators against approved source records. | Finance sums normalized finance-entry amounts. Waste totals and source counts include only waste-management enterprises. | Source reconciliation | Pass / Fail / N/A |
| P4-11 | Return, reopen, or void an approved source; recalculate. | The source leaves official totals until it is approved again, with no change to unrelated results. | Before/after totals | Pass / Fail / N/A |

Phase 4 acceptance: Pass only after representative ITT values reconcile exactly, trusted-data rules hold, filters/exports agree, GIS privacy is preserved, and lineage is understandable.

# 8. Phase 5 - Configurable tools, imports, and rollout

Purpose: validate safe instrument versioning, controlled integration, duplicate/quarantine handling, operational visibility, and evidence-based rollout progression.

## 8.1 Configurable instruments

| ID | Manager action | Expected result | Evidence | Result |
| --- | --- | --- | --- | --- |
| P5-01 | Open /admin/mel/instruments and create TEST_BASELINE as a draft. | Version 1 is created as an editable draft with a unique code. | Instrument screenshot | Pass / Fail / N/A |
| P5-02 | Add sections and questions covering text, number, currency, percentage, date, boolean, select, file, required, evidence, and indicator mapping. | Question settings persist and incompatible mappings/options are rejected. | Question-definition evidence | Pass / Fail / N/A |
| P5-03 | Create a conditional question that depends on another answer; test a missing dependency and a circular rule. | Valid visibility works; missing or circular dependencies prevent publishing. | Validation messages | Pass / Fail / N/A |
| P5-04 | Validate and publish a complete instrument, then attempt to edit it. | The published version is immutable and records publisher/time/effective period. | Published version screenshot | Pass / Fail / N/A |
| P5-05 | Create the next version and retire a published version with a meaningful reason. | The new draft is independently editable; retirement requires and records a reason. | Version history | Pass / Fail / N/A |

## 8.2 Imports and quarantine

| ID | Manager action | Expected result | Evidence | Result |
| --- | --- | --- | --- | --- |
| P5-06 | Open /admin/mel/imports; create a connection to a published instrument and copy the generated secret once. | The secret is shown once only; reopening the page never reveals it. | Redacted connection screenshot | Pass / Fail / N/A |
| P5-07 | Create a field mapping for enterprise, reporting period, external submission ID, and approved question/indicator fields. | A new mapping version becomes active and the previous version remains traceable. | Mapping summary | Pass / Fail / N/A |
| P5-08 | Run the controlled test payload with a valid record. | The record validates, normalized data excludes unmapped/private fields, and an idempotency key is recorded. | Validated record | Pass / Fail / N/A |
| P5-09 | Send the same external submission twice. | The duplicate is detected and does not create a second submission. | Duplicate response/event | Pass / Fail / N/A |
| P5-10 | Test unknown enterprise, invalid period, missing fields, oversized payload, and wrong secret. | Invalid records are quarantined or rejected with safe messages; no secret/raw sensitive data appears in events. | Quarantine/event evidence | Pass / Fail / N/A |
| P5-11 | Promote a validated record to review, then inspect the review queue. | Promotion creates a submitted record but never auto-approves it; normal review controls apply. | Queue and audit evidence | Pass / Fail / N/A |

## 8.3 Operations and rollout

| ID | Manager action | Expected result | Evidence | Result |
| --- | --- | --- | --- | --- |
| P5-12 | Open /admin/mel/operations and inspect operational events and correlation IDs. | Events are useful for investigation without exposing answers, files, tokens, or secrets. | Operations screenshot | Pass / Fail / N/A |
| P5-13 | Disable each feature flag and try collection, imports, and reporting; then re-enable it. | The corresponding feature is blocked safely when disabled and works when enabled. | Flag test evidence | Pass / Fail / N/A |
| P5-14 | Attempt to move from internal test to pilot before completing required gates. | Advancement is blocked and identifies ITT reconciliation, security review, and internal UAT requirements. | Blocked-stage screenshot | Pass / Fail / N/A |
| P5-15 | Record owner and evidence for a gate, then mark it passed or waived. | Evidence is mandatory, the change is auditable, and eligible stage progression becomes available. | Gate record | Pass / Fail / N/A |
| P5-16 | Move a stage backwards without a reason, then retry with a meaningful rollback reason. | The first attempt is blocked; the second succeeds and records the reason. | Rollback evidence | Pass / Fail / N/A |

Phase 5 acceptance: Pass when published instruments are immutable, imports are authenticated/idempotent/quarantined, promoted data follows review, secrets remain protected, and rollout gates cannot be bypassed.

## 8.4 Controlled remediation rollout

| ID | Manager action | Expected result | Evidence | Result |
| --- | --- | --- | --- | --- |
| R01 | Confirm a restorable database backup exists and record its reference before migration 0039. | Backup ownership, timestamp, retention, and restore procedure are documented. | Backup reference | Pass / Fail / N/A |
| R02 | Temporarily disable Collection in MEL Operations. | Collectors cannot start or save monitoring reports during the migration window. | Disabled-state screenshot | Pass / Fail / N/A |
| R03 | Apply migration 0039_mel_monitoring_review_fixes.sql and run the MEL schema check. | Finance entries, evidence references, monthly baselines, partnership count, and snapshot columns exist; no migration error occurs. | Migration log | Pass / Fail / N/A |
| R04 | Verify Q1's record ID and linked draft, all four period definitions, baseline JSON, and legacy finance backfill. | The Q1 ID/draft are preserved, periods and baselines match this guide, and no existing finance value is lost. | Verification query | Pass / Fail / N/A |
| R05 | Deploy the application and complete P2-01, P2-04, P2-05, P2-07, P3-02, P4-03, and P4-09 as an admin smoke test. | Critical collection, review, evidence, finance, and reporting journeys pass. | Smoke-test record | Pass / Fail / N/A |
| R06 | Re-enable Collection only after smoke-test approval and retest every row from the manager review. | Collection resumes with an auditable decision and no unresolved critical/high defect. | Approval and operations log | Pass / Fail / N/A |

# 9. Cross-cutting usability and security review

| ID | Manager action | Expected result | Evidence | Result |
| --- | --- | --- | --- | --- |
| X01 | Complete the critical journeys without technical assistance and note unclear labels or unnecessary steps. | The manager can understand current status, next action, and consequences on every screen. | Usability notes | Pass / Fail / N/A |
| X02 | Use keyboard-only navigation through forms, tables, dialogs, filters, and buttons. | Focus order is logical, visible, and no control requires a mouse. | Accessibility notes | Pass / Fail / N/A |
| X03 | Test at approximately 375 px, 768 px, and desktop width. | No horizontal clipping, inaccessible action, unreadable table, or overlapping content appears. | Responsive screenshots | Pass / Fail / N/A |
| X04 | Try direct URLs and server actions using view-only or unauthorized accounts. | Server-side authorization blocks changes even if a URL or request is known. | Authorization evidence | Pass / Fail / N/A |
| X05 | Review errors generated during invalid inputs, imports, and exports. | Messages help the user recover but do not disclose stack traces, SQL, tokens, or confidential payloads. | Error samples | Pass / Fail / N/A |
| X06 | Run agreed expected-volume monitoring, reporting, export, and import tests. | Response times remain acceptable and failures create actionable operational events. | Performance results | Pass / Fail / N/A |
| X07 | Perform and document a non-production backup restoration. | The restored system contains the expected MEL data and passes agreed integrity checks. | Restore report | Pass / Fail / N/A |

# 10. Manager acceptance summary

| Area | Passed | Failed | N/A | Manager notes |
| --- | --- | --- | --- | --- |
| Access/setup |  |  |  |  |
| Phase 1 |  |  |  |  |
| Phase 2 |  |  |  |  |
| Phase 3 |  |  |  |  |
| Phase 4 |  |  |  |  |
| Phase 5 |  |  |  |  |
| Usability/security |  |  |  |  |
| Backup/operations |  |  |  |  |

# 11. Defect log

Record every failed test. Critical and high-severity defects must be closed or formally accepted before production approval.

| Defect ID | Test ID | Severity | Description | Owner | Status |
| --- | --- | --- | --- | --- | --- |

# 12. Final sign-off

Decision rule: Approve production use only when critical/high defects are closed, ITT reconciliation is signed, privacy/security checks pass, restore evidence exists, role training is complete, and rollout gates contain valid evidence.

| Field | Details |
| --- | --- |
| Overall decision | Approved / Approved with conditions / Not approved |
| Conditions or exclusions | ________________________________________________________________________________ ________________________________________________________________________________ |
| Manager name | ____________________________________________ |
| Signature | ____________________________________________ |
| Date | ____________________________________________ |
| MEL lead | ____________________________________________ |
| Technical lead | ____________________________________________ |

Retain this signed guide together with reconciliation workbooks, screenshots, export samples, restore evidence, training attendance, and the final defect register as the MEL acceptance pack.